## Slide 1: Agile Software Development
Scaling Agile
Software University
http://softuni.bg
SoftUni Team
Technical Trainers

## Slide 2: Table of Contents
Scaling Agile – defining the gap
Scaling Agile – workflow through large organizations
  Horizontal scaling – through departments
  Vertical scaling – top to bottom
  Product based scaling
Exam Topics

## Slide 3: Have a Question?
sli.do #Agile-2021

## Slide 4: Scaling Agile
Large organizations are a maze.
Within an organization, there are many sub-organizations:
  Finance.
  Accounting.
  Supply-chain.
  Sales.
  Delivery.
  R&D and many more…

## Slide 5: Scaling Agile
Defining the gap.
Distributing work through large organizations.
  By its nature, Agile has been designed for small organizations.
  By its nature, Agile has been designed for SW development.
Organizations are complex organisms.
The question – how do we scale Agile across the entire body of the organization?
The other question – how do we do Agile outside of SW development world?

## Slide 6: Scaling Agile
The question today is not if Agile is the right methodology for SW development.
The question today is “how” to make the entire organization Agile.
  Every organization is different, hence it requires a unique approach.
  There is no universal response.
  The quest for Scaling Agile is a new topic.

## Slide 7: Scaling Agile
  SAFe – Scaled Agile Framework
  The core values of SAFe are:
  Alignment
  Transparency
  Built-in quality
  Program execution

## Slide 8: Scaling Agile
  Large Scale Scrum – LeSS
  Core concepts in LeSS:
  Transparency
  Empirical Process Control
  Iterative development
  Self-managing teams

## Slide 9: Scaling Agile
  Scrum of Scrums – SoS
  Openness
  Courage
  Focus
  Respect
  Commitment

## Slide 10: Scaling Agile
Scrum Level – usually 5 in cluster
The program level – agile release team
Value Stream
Enterprise Architects
The portfolio level
System Architect
Program SM / Release Engineer
Program PO / manager
Business Owner
Solution Manager
Solution Architect
Value Stream Engineer
Epic Owner

## Slide 11: Scaling Agile
Scrum Level
The program
Value Stream
Enterprise Architects
The portfolio level
System Architect
Program SM / Release Engineer
Program PO / manager
Business Owner
Solution Manager
Solution Architect
Value Stream Engineer
Epic Owner
50 - 125
50 - 125
Project Owner (PO)
Delivery Team
Scrum Master

## Slide 12: Scaling Agile
Where do we start?
  Product centric scaling.
    SAFe
    LeSS
  Vertical scaling.
    Top to down.
    Different layers of management
  Horizontal scaling.
    Across different organizations.
    Helps coordinating.
    Peer to peer.

## Slide 13: Scaling Agile
Focus is on developing an Agile mindset, instead looking into product flow.
Focus on processes.
Focus on the top leadership – top to bottom.
Start with strategy and move to operations.
Think of the Leadership practice “Inspire a Purpose”.

## Slide 14: Scaling Agile
When would Agile make sense?
  When the organization deals with a high level of uncertainty.
  When you need changes to happen in other parts of the organization in order to make your software development efforts more effective.

## Slide 15: Scaling Agile
Spreading Agile beyond software might NOT make sense if your only reason for doing it is because you think you’ve solved this software thing and you think it would be neat if your accounting department would start doing daily standups.
Spreading Agile does NOT make sense if your only objective is to stay in the trend.

## Slide 16: Summary
…
…
…
  Agile is a journey
  Agile could be fragile
  Do not simply follow the trend
  Think, Act, Reflect and Re-think again
  Agile could be used in none development environment, but you need to consider the environment first
  Scaling Agile is still an evolving topic

## Slide 18: SoftUni Diamond Partners

## Slide 19: SoftUni Organizational Partners

## Slide 20: Trainings @ Software University (SoftUni)
Software University – High-Quality Education, Profession and Job for Software Developers
  softuni.bg
Software University Foundation
  http://softuni.foundation/
Software University @ Facebook
  facebook.com/SoftwareUniversity
Software University Forums
  forum.softuni.bg